Name: Pratik Rajkumar Mulik

PRN: 123B1F063

CLASS : TY I.T (A)

BATCH : A3

Assignment No.1

- Aim:

To study and analyze different Software Development Life Cycle (SDLC) models such as Waterfall, Agile, Spiral, and V-Model, and to choose an appropriate model for a given software project (e.g., Library Management System, Social Media Application, Hospital Management System, Online Banking System) with proper justification of the selected model.

- Objectives:

- To understand the fundamental concepts and working of different SDLC models such as Waterfall, Agile, Spiral, and V-Model.

- To compare the strengths, weaknesses, and applications of each SDLC model.

- To analyze the suitability of each model for different types of software projects.

- To evaluate which SDLC model is most suitable for real time projects.

- Theory :

Software Development Life Cycle (SDLC) is a process used by software engineers and developers to design, develop, test, and deploy high-quality software systems. Different SDLC models are followed depending upon the type of project, complexity, risk, and requirements.

The most common SDLC models are:

- Waterfall Model:

- A linear and sequential approach.

- Each phase (Requirements → Design → Implementation → Testing → Deployment → Maintenance) must be completed before the next starts.

- Best suited for projects with well-defined requirements that are unlikely to change.

- Application Example: Library Management System – requirements like book issue, return, fines, and records are stable and well-known in advance.

- Agile Model:

- An iterative and incremental development approach.

- Divides the project into sprints with continuous feedback from the client.

- Requirements can evolve, and changes are easily incorporated.

- Application Example: Social Media Application (Instagram/Facebook Clone) – since user needs and features (chat, stories, reels) change frequently, Agile ensures flexibility and faster updates.

- Spiral Model:

- A combination of Waterfall and Prototyping models.

- Development proceeds in cycles (spirals) with phases like Planning, Risk Analysis, Engineering, and Evaluation.

- Focuses heavily on risk management and prototyping.

- Application Example: Hospital Management System – involves sensitive data, multiple modules (patients, doctors, billing, pharmacy), and risks, which can be better managed through iterative spirals.

- V-Model (Verification and Validation):

- Also known as the Validation model.

- Each development stage has a corresponding testing phase (e.g., requirement → acceptance testing, design → system testing).

- Ensures high reliability, accuracy, and security.

- Application Example: Online Banking System – requires strong security, accuracy in transactions, and validation at every stage to prevent failures.

- Questions :

- Define software engineering.

Ans. Definition of Software Engineering

Software Engineering is a disciplined and systematic approach to the design, development, testing, deployment, and maintenance of software applications. It applies the principles of engineering, computer science, and project management to produce high-quality, reliable, secure, and cost-effective software that meets user requirements.

In simple terms, software engineering is about:

- Using engineering principles in software development.

- Ensuring efficiency, reliability, and maintainability of software.

- Managing the entire Software Development Life Cycle (SDLC).

- What is SDLC model ?

Ans. Definition:

The Software Development Life Cycle (SDLC) is a systematic process used to design, develop, test, and deploy software applications. It provides a structured framework to ensure that the final software product is of high quality, cost-effective, reliable, and delivered within time. SDLC is followed in different models (Waterfall, Agile, Spiral, V-Model, etc.), but the core phases remain the same.

Phases of SDLC

- Requirement Analysis:

  - Collect requirements from the client or end-users.

  - Document what the system should do.

- System Design:

  - Prepare architectural and detailed design of the system.

  - Includes database design, UI design, and module design.

- Implementation (Coding):

  - Developers write code based on the design.

  - Each module is developed and tested individually.

- Testing:

  - The software is tested for errors, bugs, and functionality.

  - Ensures quality and that it meets the requirements.

- Deployment:

  - Software is installed in the user environment or released to customers.

- Maintenance:

  - Regular updates, bug fixing, and improvements are done.

  - Ensures long-term functioning of the software.

- SDLC lifecycle diagram and description of all phases.

Ans.

SDLC Life Cycle Phases :

1. Requirement Analysis

- This is the first and most crucial phase of SDLC.

- The goal is to clearly understand what the client or end-user expects from the system.

- Activities include:

  - Meeting with stakeholders, managers, and users.

  - Identifying functional requirements (features like login, reports, data entry) and non-functional requirements (performance, security, availability).

  - Preparing a Software Requirement Specification (SRS) document that acts as a guideline for developers and testers.

- Importance: A mistake in this phase leads to major problems later in development.

2. System Design

- In this phase, the requirements are translated into a technical blueprint of the software.

- Activities include:

  - High-Level Design (HLD): Defines overall system architecture, technology stack, database design, and module interactions.

  - Low-Level Design (LLD): Focuses on algorithms, data structures, and detailed design of each module.

- The design document guides programmers during coding.

- Importance: A good design ensures efficiency, scalability, and fewer issues during coding.

3. Development (Coding)

- This is the development phase, where programmers convert design documents into source code.

- The software is developed in small modules or components which are later integrated.

- Developers follow coding standards, programming best practices, and use version control systems.

- Importance: This is the longest phase where actual software is built. Clean and efficient coding reduces future bugs.

4. Testing

- Once coding is complete, the system is tested thoroughly.

- Different types of testing are carried out:

  - Unit Testing – checks individual modules.

  - Integration Testing – checks combined modules.

  - System Testing – verifies the complete system.

  - User Acceptance Testing (UAT) – ensures the system meets client expectations.

- Importance: Detects errors, bugs, and mismatches with requirements before deployment. Testing ensures quality and reliability.

5. Deployment

- After successful testing, the software is delivered to the client or released to the live environment.

- Deployment can be done in phases (pilot release, then full release) or all at once.

- Includes installation, configuration, and training of users.

- Importance: This is when users start working with the software in real-life scenarios.

6. Maintenance

- After deployment, the software needs continuous support.

- Activities include:

  - Fixing bugs that appear during real-time use.

  - Releasing updates and patches.

  - Adding new features or enhancements based on user feedback.

  - Ensuring security updates to prevent cyber threats.

- Importance: Maintenance ensures the system remains usable, secure, and up to date throughout its lifecycle.

- Description of SDLC Model.

Ans.

The Software Development Life Cycle (SDLC) model is a structured process that defines the stages involved in developing software from the initial idea to deployment and maintenance. It ensures that software is built systematically, efficiently, and with high quality.

The main goal of the SDLC model is to deliver a software product that meets user requirements, is cost-effective, reliable, and easy to maintain.

Key Features of SDLC Model

- Provides a step-by-step approach to software development.

- Ensures proper planning and management of software projects.

- Helps in reducing risks, errors, and project costs.

- Ensures timely delivery of software with required quality.

- Allows better team coordination among developers, testers, and stakeholders.

Explanation of SDLC Models

The Software Development Life Cycle (SDLC) provides different models or approaches that guide how software should be planned, developed, tested, and maintained. Each model has its own process flow, advantages, and limitations, and the choice depends on the project requirements, size, and risk factors.

- Waterfall Model

- The oldest and simplest SDLC model.

- Follows a linear sequential approach, where one phase must finish before the next begins.

- Phases: Requirements → Design → Implementation → Testing → Deployment → Maintenance.

- Advantages:

  - Easy to understand and manage.

  - Suitable for small projects with fixed requirements.

- Disadvantages:

  - Difficult to handle changes once a phase is completed.

  - Testing starts late in the process.

- Best Suited For: Projects with well-defined and stable requirements (e.g., Library Management System).

- Agile Model

- A flexible and iterative model.

- Development is done in sprints/iterations (usually 2–4 weeks).

- Continuous feedback from clients and quick changes are possible.

- Advantages:

  - Highly adaptable to changing requirements.

  - Frequent releases ensure faster delivery of working software.

- Disadvantages:

  - Requires constant client involvement.

  - Can be difficult to estimate cost and time.

- Best Suited For: Projects needing frequent updates and user feedback (e.g., Social Media Application).

- Spiral Model

- Combines the Waterfall and Prototyping approaches.

- Development proceeds in cycles (spirals) – each cycle includes Planning, Risk Analysis, Engineering, and Evaluation.

- Strong focus on risk management.

- Advantages:

  - Good for high-risk and large projects.

  - Risk analysis at every stage reduces chances of failure.

- Disadvantages:

  - Costly and complex to manage.

  - Requires expertise in risk analysis.

- Best Suited For: Complex, high-risk projects (e.g., Hospital Management System).

- V-Model (Verification and Validation Model)

- An extension of the Waterfall model.

- Each development stage has a corresponding testing stage (Requirement ↔ Acceptance Testing, Design ↔ System Testing, etc.).

- Strong emphasis on quality assurance.

- Advantages:

  - Errors are detected early.

  - High reliability and accuracy.

- Disadvantages:

  - Rigid, not flexible for changes.

  - Costly for small projects.

- Best Suited For: Critical systems requiring accuracy and security (e.g., Online Banking System).

- Differentiate between different SDLC models.

| Aspect | Waterfall Model | Agile Model | Spiral Model | V-Model |
| --- | --- | --- | --- | --- |
| Approach | Linear & sequential | Iterative & incremental | Iterative with risk analysis | Sequential with parallel testing |
| Flexibility | Very low – changes are difficult once started | Very high – changes can be made anytime | Moderate – changes possible in each cycle | Low – rigid like Waterfall |
| Risk Handling | Poor (risk discovered late) | Moderate (frequent feedback reduces risks) | Excellent – risk analysis at every stage | Moderate – issues caught during testing early |
| Client Involvement | Low (involved only in beginning & end) | High (involved in every sprint) | Medium (involved at each spiral cycle) | Medium (mainly during testing phase) |
| Delivery Time | Late delivery (after whole system is built) | Continuous delivery (after each sprint) | Incremental delivery after each cycle | Late delivery but well-tested |
| Cost | Low for small projects, high for big changes | Can be high due to continuous involvement | High (due to complexity and risk analysis) | High (due to heavy testing at each stage) |
| Best For | Small projects with fixed requirements | Projects with dynamic and evolving requirements | Large, complex, and high-risk projects | Critical systems requiring reliability & safety |
| Example Project | Library Management System | Social Media Application | Hospital Management System | Online Banking System |

- Describe your individual problem statement and which SDLC model is appropriate for your problem statement.

Ans.

Problem Statement: Organic Farming Marketplace

Farmers often face challenges in selling their organic produce at fair prices due to middlemen, lack of direct market access, and limited digital presence. Consumers, on the other hand, find it difficult to access fresh, organic, and chemical-free food directly from farmers. To address this gap, an Organic Farming Marketplace is required that connects farmers directly with consumers via a secure online platform.

Key Functionalities:

- Farmer Registration & Product Listing

  - Farmers can register, create profiles, and list their products with details like name, price, category, and availability.

  - Farmers can manage inventory and update stock in real time.

- Consumer Registration & Product Browsing

  - Consumers can create accounts, browse products by categories, and search using filters (price, type, location).

  - A shopping cart and checkout system will be available.

- Order Management & Payments

  - Consumers can place orders and pay securely using UPI, cards, or wallets.

  - The system should update order status and inventory instantly.

- Delivery Tracking

  - Integration with delivery services for real-time order tracking.

  - Notifications for shipping and delivery status.

- Reviews & Feedback System

  - Consumers can provide ratings and reviews on products and sellers.

  - Helps improve transparency and trust.

- Admin Panel

  - Admin can monitor transactions, verify farmer accounts, and handle disputes.

System Requirements:

- Security:

  - Secure authentication for farmers and consumers.

  - Encrypted payments and protection of personal information.

- Reliability:

  - Orders and transactions must always process correctly.

  - System downtime should be minimal to avoid loss of sales.

- Accuracy:

  - Inventory and order details must be updated in real time.

  - Product availability and pricing must be accurate.

- Performance:

  - The system should support multiple users at once.

  - Page loads and transactions must complete within seconds for a smooth shopping experience.

Why an Online Marketplace?

- Provides farmers with direct market access and better pricing for their produce.

- Offers consumers fresh, organic products without middlemen.

- Ensures transparency and traceability of food sources.

- Encourages sustainable agriculture and supports the organic farming community.

- Creates a safe digital platform to simulate real-world farmer–consumer interactions.

Suitable SDLC Model: Agile Model

- Justification:

  - Requirements may evolve (e.g., adding seasonal offers, integrating logistics, introducing subscription boxes).

  - Agile allows incremental development and quick deployment of new features.

  - Continuous feedback from farmers and consumers can be incorporated in every sprint.

  - Ideal for building a scalable platform where features expand over time.

- Justification for choosing particular SDLC model.

Ans.

Justification for Choosing Agile Model

The Organic Farming Marketplace is a dynamic e-commerce platform that connects farmers directly with consumers. Since user needs, features, and market demands in such systems evolve frequently, the Agile Model is the most suitable SDLC model.

1. Changing Requirements

- In e-commerce platforms, requirements change frequently (e.g., adding new payment methods, seasonal offers, subscription models).

- Agile supports flexibility and adaptability, allowing continuous updates without waiting for the entire project to complete.

2. Incremental Development

- Farmers and consumers need basic features early (login, product listing, cart, payment).

- Agile allows delivering the platform in small sprints, so core features can be deployed quickly while advanced features (delivery tracking, recommendation system) are added later.

3. Continuous Feedback

- Feedback from farmers, consumers, and admins is crucial to improve the marketplace.

- Agile promotes frequent communication and review cycles, ensuring the product meets real-world expectations.

4. Risk Reduction

- Early and incremental releases help detect issues or failures early (e.g., payment errors, UI problems).

- This minimizes risks compared to traditional models where testing happens late.

5. Scalability

- As the platform grows, new features like AI-based recommendations, bulk ordering, logistics partnerships can be added.

- Agile makes it easy to scale the system iteratively.

6. Customer-Centric Development

- The marketplace must satisfy both farmers (fair pricing, ease of use) and consumers (smooth shopping, secure payments).

- Agile ensures user involvement at every stage, improving satisfaction.

- Conclusion

In this experiment, we studied and analyzed different SDLC models – Waterfall, Agile, Spiral, and V-Model – and understood their advantages, limitations, and areas of application. Each model is suitable for a specific type of software project:

- Waterfall for simple and sequential systems like Library Management

- Agile for dynamic, evolving applications like Social Media Platforms

- Spiral for complex, high-risk projects like Hospital Management Systems

- V-Model for critical, secure applications like Online Banking Systems

Thus, the choice of an SDLC model depends on project requirements, risk factors, flexibility, and testing needs. Selecting the right model ensures efficient development, reduced risks, and higher software quality.